Pre-Startup Safety Review Checklist

A readiness checklist for new, modified or recommissioned process systems.

IMPORTANT: This is a general industry template, not an approved procedure. Adapt it to the facility, hazards, legal requirements, OEM information and management system. Obtain competent technical and operational approval before use.

| Project / change | [Enter] |
| --- | --- |
| System / boundary | [Enter] |
| Review date | [Enter] |
| Startup authority | [Enter] |
| Target startup | [Enter] |

# Design and integrity

| Check | Y / N / N/A | Evidence / action |
| --- | --- | --- |
| Approved drawings and design basis available |  |  |
| Construction completed to approved design |  |  |
| Pressure testing / inspection complete |  |  |
| Relief, vent and drain paths verified |  |  |
| Hazardous-area requirements satisfied |  |  |

# Controls and safeguards

| Check | Y / N / N/A | Evidence / action |
| --- | --- | --- |
| Alarm, trip and interlock testing complete |  |  |
| Cause-and-effect verified |  |  |
| Safety-critical devices in service |  |  |
| Overrides identified, authorised and controlled |  |  |
| Communications and emergency shutdown tested |  |  |

# Operations readiness

| Check | Y / N / N/A | Evidence / action |
| --- | --- | --- |
| Operating, startup and shutdown procedures approved |  |  |
| Operators trained and assessed |  |  |
| Line-up and valve position checks complete |  |  |
| Chemicals, utilities and consumables available |  |  |
| Operating envelope and escalation limits communicated |  |  |

# Maintenance and emergency readiness

| Check | Y / N / N/A | Evidence / action |
| --- | --- | --- |
| Maintenance plans and critical spares available |  |  |
| Open punch items risk assessed |  |  |
| Emergency response arrangements confirmed |  |  |
| Permits and isolations controlled |  |  |
| Environmental controls and approvals in place |  |  |

# Outstanding items and startup decision

| Item | Risk / interim control | Owner | Due |
| --- | --- | --- | --- |
| [Enter] | [Enter] | [Enter] | [Enter] |
| [Enter] | [Enter] | [Enter] | [Enter] |
| [Enter] | [Enter] | [Enter] | [Enter] |
| [Enter] | [Enter] | [Enter] | [Enter] |

Decision:  ☐ Ready to start  ☐ Ready with approved conditions  ☐ Not ready

Approvals: Operations ______  Engineering ______  HSE ______  Project / Maintenance ______